SCENTHUB

Project Proposal, Feasibility and Business Considerations

Prepared by:

InnovateX

Client:

Yussif Kangre Abdulai

Course:

DCIT 208 – Software Engineering

Date: 28th June 2026

__________________

Table of Contents

Contents

1.Executive Summary	3

2.Client and Business Background	3

3.Problem Statement	3

4.Proposed Solution	4

5.Project Scope	4

In Scope:	4

Out of Scope	4

6.Stakeholders and Users	5

7.Preliminary Functional Requirements	5

8. Preliminary Non-Functional Requirements	6

9. Main System Components	6

Login Module	6

Inventory Management Module	6

Sales Management Module	6

Customer Management Module	6

Reporting Module	7

Database	7

10. Project Milestones	7

11. Business, Legal and Ethical Considerations	7

Business Considerations	8

Legal Considerations	8

Ethical Considerations	8

12. Risk Analysis	8

13. Conclusion	9

# 1.Executive Summary

ScentHub is a software project being developed for a perfume business owned by Yussif Kangre Abdulai. At the moment, the business relies on manual methods to keep track of products, sales and customer information. While this has worked in the past, it has become harder to manage as the business continues to grow.

The aim of this project is to develop a simple and reliable system that will help the business manage its daily activities more efficiently. The system will allow the owner to keep accurate stock records, record sales, manage customer information and generate useful reports when needed.

This proposal explains the problem faced by the business, the solution that will be developed, the people who will use the system and the main requirements that will guide the project. It also outlines the project's scope, possible risks and the plan for completing the work throughout the semester.

# 2.Client and Business Background

ScentHub is a software project being developed for a perfume business owned by Yussif Kangre Abdulai. At the moment, the business relies on manual methods to keep track of products, sales and customer information. While this has worked in the past, it has become harder to manage as the business continues to grow.

The aim of this project is to develop a simple and reliable system that will help the business manage its daily activities more efficiently. The system will allow the owner to keep accurate stock records, record sales, manage customer information and generate useful reports when needed.

This proposal explains the problem faced by the business, the solution that will be developed, the people who will use the system and the main requirements that will guide the project. It also outlines the project's scope, possible risks and the plan for completing the work throughout the semester.

# 3.Problem Statement

Like many small businesses, ScentHub currently depends on manual record keeping for its daily operations. Sales, inventory updates and customer information are managed without a central system, making it difficult to keep records organised and up to date.

As the business grows, this way of working becomes less effective. Stock can be difficult to monitor, sales records may contain errors and finding past information can take longer than necessary. These challenges can affect the efficiency of the business and make it harder for the owner to make informed decisions.

To address these challenges, the business needs a system that stores information in one place, keeps records accurate and makes everyday tasks quicker and easier to manage.

# 4.Proposed Solution

To solve the challenges faced by the business, our team will develop a web-based management system called ScentHub. The system will bring together important business activities such as inventory management, sales recording and customer record management into one platform.

Instead of relying on manual records, the business owner will be able to add new products, update stock levels, record sales and view important business information whenever it is needed. The system will also reduce repetitive work and make it easier to find and manage records.

Our goal is to create a system that is easy to use, reliable and practical for the client's daily operations. By doing this, we hope to improve efficiency, reduce errors and support better decision-making within the business.

5.Project Scope

## In Scope:

 User login and authentication

 Inventory management

 Product management

 Sales recording

 Customer management

 Report generation

 Viewing stock availability

- Updating product information

Out of Scope:

- Online payment processing

- Mobile application development

- Delivery management

- Integration with external payment systems

- Artificial intelligence recommendations

- Multi-branch business management

The project will focus on delivering the core features needed to manage the client's perfume business effectively within the semester. Features outside the agreed scope may be considered in future versions of the system but will not be included in this project.

6.Stakeholders and Users

| Stakeholders | Role | Needs | Benefits |
| --- | --- | --- | --- |
| Business Owner | Owner of ScentHub | Manage inventory, sales and reports | Better control over business operations |
| Sales Attendant | Uses the system daily | Record sales and update stock | Faster and more accurate transactions |
| Customers | Purchase perfumes | Efficient service | Improved shopping experience |
| Development Team | Builds the system | Understand client requirements | Successfully deliver the project |

# 7.Preliminary Functional Requirements

Functional requirements describe the tasks that the system must be able to perform. These requirements represent the main features that will help the client manage the business more effectively.

Requirement ID; Functional Requirement. FR1; The system shall allow users to log in securely using a username and password.. FR2; The system shall allow the business owner to add new perfume products.. FR3; The system shall allow users to update product information such as price, quantity and description.. FR4; The system shall allow users to delete products that are no longer available.. FR5; The system shall record every sale made in the business.. FR6; The system shall automatically update stock levels after each sale.. FR7; The system shall allow users to search for products quickly.. FR8; The system shall store and manage customer information.. FR9; The system shall generate reports showing sales and inventory information.. FR10; The system shall allow authorized users to view the system dashboard..

# 8. Preliminary Non-Functional Requirements

Non-functional requirements describe how well the system should perform rather than the features it provides.

| Category | Requirement |
| --- | --- |
| Usability | The system should have a simple and user-friendly interface that is easy to learn. |
| Performance | Most pages should load within a few seconds during normal use. |
| Security | Only authorized users should be able to access the system through secure login credentials. |
| Reliability | Business records should be stored accurately without unnecessary data loss. |
| Availability | The system should be available whenever the business is operating, except during planned maintenance. |
| Maintainability | The system should be easy to update and improve as business needs change. |

# 9. Main System Components

The ScentHub system will be divided into several components, with each one responsible for a specific part of the application's functionality.

## Login Module

Handles user authentication and controls access to the system.

## Inventory Management Module

Allows users to add, edit, delete and monitor perfume products and stock levels.

## Sales Management Module

Records customer purchases and automatically updates inventory after every sale.

## Customer Management Module

Stores customer information and makes it easy to retrieve customer records when needed.

## Reporting Module

Generates reports on sales, inventory and other useful business information to support decision-making.

## Database

Stores all information related to users, products, customers and sales in a secure and organized manner.

## 10. Project Milestones

The project will be developed using an incremental approach, with each phase building on the work completed in the previous stage.

| Milestone | Planned Activities | Expected Outcome |
| --- | --- | --- |
| D0 | Team formation, repository setup and project planning | Project initialized and team roles assigned |
| D1 | Project proposal and feasibility study | Proposal approved and project scope defined |
| D2 | Requirements gathering and Software Requirements Specification (SRS) | Functional and non-functional requirements documented |
| D3 | Product backlog, wireframes and Sprint 1 planning | Development plan and user interface prepared |
| D4 | System architecture and CI/CD setup | Technical foundation established |
| D5 | Sprint 1 implementation | First working prototype completed |
| D6 | Sprint 2 implementation and testing | Additional features completed and quality improved |
| D7 | Sprint 3 implementation, security and AI audit | System strengthened with security and monitoring |
| D8 | Release candidate and user manual | Nearly completed system prepared for final review |
| D9 | Final demonstration and client handover | Working system presented to the client |
| D10 | Project closure and final documentation | Repository finalized and project officially completed |

## 11. Business, Legal and Ethical Considerations

Developing ScentHub involves more than creating software. The team must also consider the responsibilities that come with managing business information.

## Business Considerations

The system should improve the client's daily operations without making tasks more complicated. It should also be simple enough for users with limited technical experience to learn and use comfortably.

## Legal Considerations

Customer and business information should be handled responsibly. Any personal information collected by the system must only be used for business purposes and should not be shared without permission. The team will also respect software licensing requirements when using third-party tools or libraries.

## Ethical Considerations

The team will protect the confidentiality of the client's information throughout the project. Any use of artificial intelligence during development will follow the course guidelines, and all AI-assisted work will be reviewed and verified by team members before being included in the project.

## 12. Risk Analysis

The following table identifies some of the possible risks that may affect the project and the steps the team will take to reduce their impact.

| Risk | Possible Impact | Mitigation Strategy |
| --- | --- | --- |
| Client is unavailable for meetings | Requirements may become unclear | Arrange meetings early and communicate through email or WhatsApp when necessary |
| Team member becomes unavailable | Development work may slow down | Share responsibilities and keep documentation up to date |
| Technical challenges | Delays during implementation | Research solutions early and seek guidance when necessary |
| Data loss | Loss of important project work | Use GitHub regularly and maintain backup copies of documents |
| Misunderstood requirements | Features may not meet the client's needs | Confirm requirements with the client before implementation |
| Bugs during development | Reduced system quality | Test features regularly throughout development |
| Poor time management | Missed deadlines | Follow the project schedule and monitor progress weekly |
| Internet connectivity issues | Difficulty collaborating online | Complete work offline when possible and synchronize later |
| AI-generated errors | Incorrect code or documentation | Review, test and verify all AI-assisted work before using it |
| Scope changes | Increased workload and project delays | Discuss changes with the client and prioritize essential features |

## 13. Conclusion

This proposal has outlined the purpose, scope and initial plan for developing the ScentHub system. The project is intended to provide a practical solution for improving inventory management, sales recording and customer management within the client's perfume business.

By following a structured software engineering process and working closely with the client throughout the semester, the team aims to deliver a reliable and user-friendly system that meets the agreed requirements. The next stage of the project will focus on gathering detailed requirements and producing the Software Requirements Specification (SRS), which will guide the design and implementation of the system.